# Product Requirements Document: CF Events & Community Platform

Project Code: Sinia-Events
Version: 1.1
Date: July 21, 2026
Owner: Mahawa Sandy
Status: Active Build

## 1. Executive Summary

What: An open-source events and community management platform built for Christex Foundation to replace Luma and create a unified hub for bootcamps, workshops, hackathons, and community talent discovery.

Why: Current tools (Luma + Google Forms + spreadsheets) are fragmented, costly, lack data ownership, and don't integrate with CF's community (WhatsApp, Airtable, Notion). Many African community organizers face the same problem - sharing events via flyers and Google Forms with no centralized system.

Who: CF team, FBC students, bootcamp participants, community members across Sierra Leone. Future: Open source for community organizers globally.

Impact:

- Replace $X/month Luma subscription

- Own all event + community data

- Build talent database of skills/interests

- 50%+ improvement in event attendance via better reminders

- Ship open source tool for African tech communities

## 2. Problem Statement

### Current Pain Points

For CF Team:

- Paying for Luma with limited customization

- Manual attendee management (spreadsheets, check-ins)

- No integration with existing tools (Airtable, Notion, WhatsApp)

- No community database - hard to find students with specific skills

- Data locked in Luma's platform

For Community Members:

- Discovering CF events requires checking multiple channels (WhatsApp groups, Discord, social media)

- Registration via Google Forms = boring, disconnected experience

- No reminders → people forget to attend

- No way to showcase skills or get matched to opportunities

For Broader Ecosystem:

- Most African community organizers still share events via flyers + Google Forms

- No affordable, self-hosted alternative to Luma/Eventbrite

- Data privacy concerns with US-based platforms

## 3. Goals & Success Metrics

### Primary Goals

- Replace Luma completely by end of Sprint 6 (Q2 2026)

- Launch 15+ events on the platform in first 3 months

- Build community database of 200+ profiles with skills/interests

- Improve attendance rates by 30% via automated reminders

### Success Metrics

| Metric | Baseline | Target (3 months) | Target (6 months) |
| --- | --- | --- | --- |
| Events hosted | 0 | 15 | 40 |
| Registered users | 0 | 300 | 1000 |
| Attendance rate | ~60% (current) | 80% | 85% |
| Community profiles | 0 | 200 | 500 |
| WhatsApp reminder open rate | n/a | 70% | 80% |
| Open source stars (GitHub) | 0 | 50 | 200 |

## 4. User Personas

### Primary Users

Persona 1: CF Team Member (Event Organizer)

- Role: Operations, Program Manager

- Goals: Create events quickly, track registrations, manage check-ins, export attendee data

- Pain Points: Manual work, scattered tools, no analytics

- Tech Comfort: Medium

Persona 2: Community Member (Attendee)

- Role: Student, early-career professional, entrepreneur

- Goals: Discover relevant events, register easily, get reminders, showcase skills to CF

- Pain Points: Missing events, hard to find what's happening, no recognition for participation

- Tech Comfort: Low to medium (mobile-first)

Persona 3: Open Source User (Future)

- Role: Community organizer in Nigeria, Kenya, Ghana, etc.

- Goals: Self-host for their community, customize branding, avoid Eventbrite fees

- Pain Points: No affordable alternatives, data privacy concerns

- Tech Comfort: Medium to high

## 5. Sprint Breakdown (6 Sprints)

### Sprint 1: Event Creation + Registration (2 weeks)

User Stories:

- As a CF team member, I can create an event with title, description, date, location, registration form

- As a community member, I can view an event page and register with my name, email, phone

- As a registrant, I receive a confirmation email/WhatsApp message

Acceptance Criteria:

- Event creation form with rich text editor

- Public event page with shareable URL (e.g., cf.events/hackathon-2026)

- Registration form (name, email, phone, custom questions)

- Email confirmation sent via SendGrid/Resend

- WhatsApp confirmation sent via WhatsApp Business API

- Registrations stored in database with timestamps

Tech Requirements:

- Next.js frontend (clean, modern UI - NO purple/orange/green gradients)

- PostgreSQL database

- WhatsApp Business API integration

- Email service (SendGrid or Resend)

### Sprint 2: Event Discovery + Sharing (2 weeks)

User Stories:

- As a community member, I can browse all upcoming CF events on one page

- As a community member, I can share event links on WhatsApp/Twitter/LinkedIn with one click

- As a team member, I can mark events as "Featured" to highlight them

Acceptance Criteria:

- Homepage with upcoming events list (grid view)

- Filter by event type (bootcamp, workshop, hackathon, meetup)

- Search by keyword

- Pre-filled share buttons (WhatsApp, Twitter, LinkedIn, copy link)

- Add to Google Calendar / iCal download

- Featured events section

Tech Requirements:

- SEO optimization (OpenGraph tags for social sharing)

- Google Calendar API integration

- Social share link generation

### Sprint 3: Attendee Management + Check-In (2 weeks)

User Stories:

- As a team member, I can view all registrants for an event

- As a team member, I can check in attendees via QR code at the venue

- As a team member, I can export attendee list to CSV or sync to Airtable

Acceptance Criteria:

- Attendee dashboard per event (list view, search, filter by status)

- QR code generated for each registrant (sent in confirmation message)

- Mobile-friendly check-in scanner (PWA or simple web app)

- Mark attendee as "checked in" with timestamp

- Export to CSV

- Airtable sync (one-way: events → Airtable)

Tech Requirements:

- QR code generation library

- QR scanner (web-based, camera access)

- Airtable API integration

- CSV export endpoint

### Sprint 4: Community Profiles + Talent Database (3 weeks)

User Stories:

- As a community member, I can create a profile with my skills, interests, projects

- As a CF team member, I can search for community members by skill (e.g., "React developers")

- As a community member, I can see my event attendance history and badges

Acceptance Criteria:

- User profile page (name, bio, skills, interests, social links, portfolio)

- Profile editing form

- Skill tagging (autocomplete, multi-select)

- Team dashboard to search profiles by skill/interest

- Attendance history on profile ("Attended 5 events")

- Badges for milestones (e.g., "Attended 3 hackathons")

Tech Requirements:

- User authentication (email + password, or WhatsApp login)

- Profile database schema

- Search/filter functionality (Algolia or PostgreSQL full-text search)

### Sprint 5: Notifications + Reminders (2 weeks)

User Stories:

- As a registrant, I receive a reminder 24 hours before the event via WhatsApp + email

- As a registrant, I receive a "event starting in 1 hour" reminder

- As a team member, I can send custom messages to all registrants

- As an attendee, I receive a post-event feedback survey

Acceptance Criteria:

- Automated reminders: 24 hours before, 1 hour before

- Delivery via WhatsApp + email

- Team can send custom broadcast messages

- Post-event survey link sent 1 day after event

- Survey responses stored in database

Tech Requirements:

- Background job scheduler (cron or BullMQ)

- WhatsApp API for broadcasts

- Email templates

- Survey form (embedded or link to Typeform/Tally)

### Sprint 6: Analytics + Open Source Prep (3 weeks)

User Stories:

- As a team member, I can see event analytics: signups over time, attendance rate, popular event types

- As a team member, I can see community growth metrics: new profiles, top skills

- As an open source user, I can self-host this platform with my own branding

Acceptance Criteria:

- Analytics dashboard with charts:

  - Event signups over time

  - Attendance rate per event

  - Most popular event types

  - Community growth (new profiles/month)

  - Top skills in database

- Privacy-first analytics (self-hosted, no Google Analytics)

- Multi-tenant support (orgs can customize branding, domain)

- Documentation for self-hosting (Docker Compose setup)

- Open source license (MIT or Apache 2.0)

- GitHub repo with README, contributing guide

Tech Requirements:

- Chart library (Recharts or Chart.js)

- Multi-tenancy schema (org ID, custom domains)

- Docker setup

- Documentation site (Docusaurus or Nextra)

## 6. Technical Architecture

### Tech Stack

Frontend:

- Framework: Next.js 14 (App Router)

- Styling: Tailwind CSS (clean, modern, NO AI gradients)

- UI Components: Shadcn/ui or custom components

- Deployment: Vercel or self-hosted (Docker)

Backend:

- API: Next.js API routes (or separate Node/Express API)

- Database: PostgreSQL (hosted on Supabase, Railway, or self-hosted)

- Authentication: NextAuth.js or Supabase Auth

- File Storage: S3-compatible (for event images, QR codes)

Integrations:

- WhatsApp: WhatsApp Business API (official or via 360Dialog)

- Email: SendGrid, Resend, or Postmark

- Payments (future): Monime for paid event ticketing

- Calendar: Google Calendar API, iCal generation

- Analytics: Plausible (self-hosted) or custom

DevOps:

- Hosting: Vercel + Supabase (easiest) OR Docker + VPS (full control)

- CI/CD: GitHub Actions

- Monitoring: Sentry (errors), Uptime Robot (availability)

## 7. Integrations (Product Expert View)

### Must-Have (MVP)

- WhatsApp Business API - Confirmations, reminders, broadcasts

- Email (SendGrid/Resend) - Transactional emails

- QR Code Generation - Check-in at events

- Airtable API - Sync event data to CF's current workflow

### High-Value Additions

- Google Calendar / iCal - One-click add to calendar (huge for attendance)

- Social Sharing - Pre-filled WhatsApp/Twitter/LinkedIn share links with OG images

- Zapier Webhooks - Let others extend without coding (e.g., new registration → Slack notification)

- Notion API - Two-way sync with CF's Notion databases

### Future (Open Source / SaaS)

- Monime - Paid event ticketing, payment confirmation, refunds, and reconciliation

- Zoom/Google Meet API - Auto-generate meeting links for virtual events

- Custom domains - Each org can use their own domain (events.yourorg.com)

- Mobile app - React Native for iOS/Android (check-in scanner, push notifications)

## 8. Design Principles

### Visual Identity

- Clean, modern, minimal - think Linear, Vercel, Stripe (not typical AI tools)

- Typography: Inter or Geist (clean sans-serif)

- Colors:

  - Primary: Deep blue or teal (professional, trustworthy)

  - Accent: Warm orange or green (energy, growth)

  - Background: White + light gray (clean, readable)

  - NO purple/orange/green gradients

- Spacing: Generous whitespace, clear hierarchy

- Imagery: Real photos from CF events (not stock photos)

### UX Principles

- Mobile-first: 70%+ users will access via phone

- Fast: Pages load in <2 seconds

- Accessible: WCAG AA compliance (color contrast, keyboard navigation)

- Simple: Grandma can register for an event in 3 clicks

## 9. Open Source Strategy

### Why Open Source?

- Mission alignment: CF's values include transparency, community empowerment

- Ecosystem impact: Help other African community organizers

- Talent attraction: Contributors become part of CF's talent pool

- Marketing: GitHub stars, Product Hunt launch

### Launch Plan

- Sprint 1-5: Build as private repo for CF

- Sprint 6: Refactor for multi-tenancy, add documentation

- Public launch: GitHub repo + Product Hunt + Hacker News post

- Community building: Discord for contributors, monthly demos

### Monetization (Future)

- Free: Hosted core event workflow plus self-hosted open-source option; basic custom fields, tickets, check-in, and CSV reporting

- Paid: Radius Pro for advanced analytics, reporting, messaging, form logic, branding, certificates, recurring events, more organizer seats, and priority support; transaction fees for paid tickets

## 10. Dependencies & Risks

### Dependencies

- WhatsApp Business API approval (can take 2-4 weeks)

- Team availability (who's coding? Eugene? External dev?)

- Hosting costs (Supabase free tier → paid after X users)

### Risks & Mitigation

| Risk | Impact | Probability | Mitigation |
| --- | --- | --- | --- |
| WhatsApp API approval delay | High | Medium | Start with email-only, add WhatsApp in Sprint 5 |
| Low adoption (CF team prefers Luma) | High | Low | User testing after Sprint 1, iterate quickly |
| Scope creep | Medium | High | Stick to 6-sprint plan, defer nice-to-haves |
| Developer bandwidth | High | Medium | Hire contract dev or reduce sprint scope |
| Data migration from Luma | Medium | Low | Export CSV from Luma, import script |

## 11. Timeline

| Sprint | Duration | Deliverable | Target Date |
| --- | --- | --- | --- |
| Sprint 1 | 2 weeks | Event creation + registration | Mar 10 |
| Sprint 2 | 2 weeks | Discovery + sharing | Mar 24 |
| Sprint 3 | 2 weeks | Attendee management + check-in | Apr 7 |
| Sprint 4 | 3 weeks | Community profiles | Apr 28 |
| Sprint 5 | 2 weeks | Notifications + reminders | May 12 |
| Sprint 6 | 3 weeks | Analytics + open source | Jun 2 |

Total: 14 weeks (~3.5 months)

## 12. Next Steps

- Decision: Approve PRD + allocate budget/team

- Kickoff: Assign developer (Eugene? External? Both?)

- Design: Create wireframes + visual mockups for Sprint 1

- Setup: Provision database, domain, WhatsApp API

- Sprint 1 start: Mar 10 (or sooner if ready)

## 13. Product & Business Model Addendum

### Concept note decision

Radius is an event discovery and operations platform for Sierra Leone. Its advantage over Google Forms is the connected event lifecycle: discovery, branded pages, flexible registration, confirmation, tickets, QR check-in, collaboration, attendee management, organization pages, analytics, and reporting.

### Freemium model

- Free: public events, basic custom registration fields, attendee management, tickets, QR check-in, basic counts, CSV export, and standard Radius branding.

- Radius Pro: advanced and organization-wide analytics, scheduled reports, more organizer seats, scheduled email/SMS/WhatsApp reminders, advanced form logic, file uploads, custom branding and domains, certificates, recurring events, promotion, and priority support.

- Usage and transaction revenue: service fees on paid tickets, paid communication credits, and optional featured-event promotion.

### Payment provider decision

Monime is the planned payment provider. Integration will use the product owner's existing Monime account and space after the free workflow is stable and API access, payment methods, settlement, fees, refunds, reconciliation, and signed webhook requirements are confirmed.

### PRD requirements

- Event creators can add up to 25 custom questions: short answer, long answer, phone, number, dropdown, single choice, yes/no checkbox, and multiple choice.

- Questions support labels, optional help text, required status, options, and ordering. Answers are server-validated, visible to authorized event managers, and included in event CSV exports.

- Basic custom questions remain free during beta. Conditional logic, file uploads, templates, and workflow automation may become Radius Pro features.

- Registration always returns an immediate on-screen ticket. Confirmation email is attempted but cannot invalidate a successful registration if delivery fails.

- Future location discovery uses structured venue, city, country, and coordinates, with autocomplete, a movable map pin, city filters, and later opt-in Near Me sorting.

### Implementation sequence

- Phase 1: custom registration fields, public answers, organizer review, and CSV export.

- Phase 2: verified-domain email delivery and communication templates.

- Phase 3: structured locations, venue autocomplete, city filters, and Near Me discovery.

- Phase 4: Radius Pro entitlements, advanced analytics, reporting, messaging, branding, and certificates.

- Phase 5: Monime paid ticketing, idempotent webhooks, payment records, refunds, settlement, and reconciliation.

END OF PRD